To: 	[Name of SRO], Senior Responsible Owner for the [Name] [Project/Programme]

From: 	[Name], [Job title of Accounting Officer] of [Department]

[Insert Date]

Dear [Name],

## Appointment as senior responsible owner for the [name] [project/programme]

I am writing to confirm your appointment as Senior Responsible Owner (SRO) of the [project/programme name] with effect from [date of appointment]. This letter sets out your responsibilities and the support you can expect from the department.

As SRO, you are directly accountable to [name of business owner, for example, the sponsoring Director General or chief executive of an Arm’s Length Body], under the oversight of the [job title] as accounting officer for [department], and [name and title of responsible Minister].

Your [project/programme] forms part of the [departmental portfolio name].

You have personal responsibility for the delivery of [project/programme or specific tranches, stages etc. if relevant] and will be held accountable for the delivery of its objectives, policy intent and outcomes. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the [project/programme]. You are also responsible for ensuring the ongoing viability of the [project/programme] and recommending its pause or termination if appropriate. Where issues arise that you are unable to resolve, you are responsible for escalating these to [name of governance body].

You are expected to run your project/programme in accordance with the Government Functional Standard for Project Delivery, and the requirements of other functional standards as required, which are mandated for government departments and arm’s length bodies. You should also make yourself familiar with The Teal Book, Government Project Delivery’s code of practice for project delivery, and any further guidance and requirements set by [departmental portfolio office, Centre of Expertise etc.].

### Time commitment and tenure

[This will be a full-time role to enable effective delivery of the role and execute your responsibilities in full.

OR

This role will require [%] of your time to enable effective delivery of the role and execute your responsibilities in full.]

You are required to undertake this role until achievement of [agreed delivery milestone, which could be project/programme close, or the end of a specific phase of the project], planned for [date]. Progress towards this will be reflected in your personal objectives.

### Objectives and performance criteria

The policy intent supported by this [project/programme] is [explain policy intent, including where this contributes to enabling a transition to Net Zero GHG emissions by 2050].

Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by [management board] and may be subject to further levels of approval.

The vision of the [project/programme] is [describe the vision] and its objectives are to:

- [list objective(s)]

Your personal objectives and performance criteria which relate to the [project/programme] are:

[list performance objective(s), including natural environment, adaptation & Net Zero objectives, e.g. to reduce GHG emissions from [infrastructure topology/activity etc.] by [% or actual kg/Mt CO2e] by [time].]

### Extent and limit of accountability

#### Finance and Controls

HM Treasury spending controls apply, on the basis set out within the Department’s delegated authority letter. Where the [project/programme] exceeds the delegated authority set by HM Treasury, the Treasury Approval Point (TAP) process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult Departmental finance colleagues on how to go about this.

You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult Departmental finance colleagues before raising with the relevant HM Treasury spending team.

The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process.

You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the Department’s specific HM Treasury delegated limits and with the wider approach to functional controls set out in the Department’s Memorandum of Understanding with the Treasury.

#### Delegated authority

[You are authorised to:

- approve expenditure of [£nn];

- agree project rescheduling within [insert tolerance period] of agreed milestones, but rescheduling beyond that must be agreed with [business owner or appropriate governance body]; and

- recommend to [business owner] and the [appropriate governance body] the need to either pause or terminate the programme where necessary and in a timely manner.]

These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes within which you should then operate.

Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to the [business owner] and the [appropriate governance body].

#### Appointments

You should appoint a full time [project/programme] director to support you in the management of this [project/programme] and make other appointments as required for the control and delivery of your programme within your delegated authority.

#### Governance and assurance

You should pay attention to ensuring effective governance for your [project/programme], including the establishment of a [project/programme] board with appropriate membership and clear terms of reference.

As primary owner, you must ensure that the [project/programme] secures business case approval from [insert management board(s)]. You should also ensure that the [project/programme] remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the [project/programme] is being delivered to ensure it remains valid.

Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.

Although you are directly accountable for this [project/programme], you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the [portfolio name] portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.

You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an Integrated Assurance and Approvals Plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator.

[As the SRO for a project/programme that is within scope of the Clean Energy Superpower Mission (CESM), you are additionally required to report, via relevant net zero portfolio / sector Boards and the Net Zero Directors governance forum, into the CESM governance structure as part of the Accelerating to Net Zero pillar of the Mission.]

### Development and support

The Department will assist you in securing the necessary resources to support the [project/programme], and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the Department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the Department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.

Following approval of the business case and entry onto the [name of departmental portfolio], the [portfolio governance body] will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.

I wish you every success in your role as SRO.

Yours sincerely,

| [NAME] |  |  |
| --- | --- | --- |
| [Job title of the Accounting Officer] [Department] |  |  |

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the [project/programme], including my personal accountability for implementation, as set out in the letter above.

[NAME OF SRO]

[Date]